PRODUCT REQUIREMENTS DOCUMENT

Stock Market Trainer & Wealth Growth LMS

An automated, survey-free platform that teaches investing through real market data and behavior-driven learning.

| Document Status | Draft v1.0 |
| --- | --- |
| Project Duration | 3 Semesters (18 months) |
| Primary Stack | Java + Spring Boot, React, PostgreSQL |
| Last Updated | July 2026 |

# Table of Contents

1.  Purpose & Problem Statement	3

2.  Goals & Success Metrics	3

3.  Target Users	3

4.  Scope	4

5.  Functional Requirements	4

5.1  Data Ingestion Module	4

5.2  Trading Simulator	4

5.3  Behavioral Inference Engine	5

5.4  Learning Management (LMS)	5

5.5  Gamification & Engagement	5

5.6  Auth & Account	6

6.  Non-Functional Requirements	7

7.  Data Model & ER Diagram	7

8.  Milestones	8

9.  Risks & Assumptions	8

10.  Open Questions	9

# 1. Purpose & Problem Statement

Most people never learn practical investing because either real trading carries real financial risk, or existing educational content is passive and disconnected from how someone actually behaves as an investor.

THE PROBLEM There is no platform that combines a realistic, risk-free trading simulator with a learning system that adapts to genuine investor behavior — without relying on subjective, self-reported surveys.

THE SOLUTION A Stock Market Trainer & Wealth Growth LMS that automatically ingests live market data, lets users paper-trade with real prices, and infers financial behavior and risk profile algorithmically — then serves personalized lessons based on that inferred profile.

# 2. Goals & Success Metrics

| Prove automated data pipeline works at scale | Ingestion uptime & rate-limit compliance | ≥99% successful pulls, zero 429 errors over 30 days |
| --- | --- | --- |
| Replace manual surveys with inferred profiling | % of users with computed risk/literacy profile | 100% of active users, auto-generated |
| Deliver a functioning trading simulator | Trade execution correctness | Portfolio always reconciles with trade history |
| Adaptive learning works | Lesson relevance | Low-diversification users see relevant lesson within 1 session |
| Capstone / academic success | Semester deliverables | All 3 milestones demoed & defended on schedule |

# 3. Target Users

| Beginner Investor Never traded before, intimidated by real money markets. Core need: A safe environment to learn by doing.. | College Student Wants to build financial literacy alongside coursework. Core need: Gamified, bite-sized learning tied to real outcomes.. | Self-Directed Learner Doesn't want rigid courses; learns from their own mistakes. Core need: Feedback based on their own behavior, not generic content.. |
| --- | --- | --- |

Note: Academic evaluators are a secondary user — the system should clearly demonstrate automated, non-survey-based data flows during a live demo.

# 4. Scope

| ✔ IN SCOPE ● Automated live/delayed market data ingestion (no manual entry) ● Paper-trading simulator (buy/sell, portfolio tracking, P&L) ● Algorithmic behavioral/risk profiling engine ● LMS module: lessons, quizzes, adaptive unlocking ● Gamification: badges, leaderboards, streaks ● User auth & account management ● Real-time price updates (WebSocket) ● Dashboards & analytics | ✘ OUT OF SCOPE ● Real money trading or brokerage integration ● Manual survey-based risk assessment (explicitly excluded) ● Options / derivatives / futures trading ● Mobile native apps ● Multi-currency / international exchanges |
| --- | --- |

# 5. Functional Requirements

## 5.1 Data Ingestion Module (Automated Data Loop)

| ID | Requirement | Priority |
| --- | --- | --- |
| FR-1.1 | System shall poll Finnhub API on a fixed schedule to fetch quote/candle data for a configurable watchlist of tickers | Must |
| FR-1.2 | System shall respect the API rate limit (≤3,600 requests/hour) with client-side throttling/backoff | Must |
| FR-1.3 | System shall persist all fetched price data to the database (no data is ever manually entered) | Must |
| FR-1.4 | System shall log ingestion failures and retry with exponential backoff | Should |
| FR-1.5 | System shall support adding/removing tracked tickers without code redeployment (config-driven) | Should |

## 5.2 Trading Simulator

| ID | Requirement | Priority |
| --- | --- | --- |
| FR-2.1 | Users shall be able to buy/sell equities using simulated cash balance at latest available price | Must |
| FR-2.2 | System shall maintain a full, immutable trade history per user | Must |
| FR-2.3 | System shall calculate real-time portfolio value, unrealized/realized P&L | Must |
| FR-2.4 | System shall prevent trades that exceed available simulated balance or holdings | Must |
| FR-2.5 | System shall support portfolio diversification metrics (e.g., concentration by sector) | Should |

## 5.3 Behavioral Inference Engine (replaces survey)

| ID | Requirement | Priority |
| --- | --- | --- |
| FR-3.1 | System shall compute a risk_profile score automatically from trade history (frequency, concentration, drawdown reaction) | Must |
| FR-3.2 | System shall compute a financial_literacy_score from quiz performance + trading discipline signals | Must |
| FR-3.3 | Scores shall recompute on a schedule (e.g., nightly) as new behavior data accumulates | Must |
| FR-3.4 | System shall never require the user to manually self-report risk tolerance or preferences | Must |

## 5.4 Learning Management (LMS)

| ID | Requirement | Priority |
| --- | --- | --- |
| FR-4.1 | System shall present structured lessons/modules on investing concepts | Must |
| FR-4.2 | System shall unlock or recommend lessons based on the user's computed behavioral profile | Must |
| FR-4.3 | System shall include quizzes with scored feedback | Must |
| FR-4.4 | System shall track lesson completion and progress per user | Should |

## 5.5 Gamification & Engagement

| ID | Requirement | Priority |
| --- | --- | --- |
| FR-5.1 | System shall award badges for milestones (first trade, diversified portfolio, quiz streaks) | Should |
| FR-5.2 | System shall maintain a leaderboard ranked by simulated portfolio performance | Could |
| FR-5.3 | System shall automatically track a daily activity streak (current_streak, longest_streak) per user based on login/trading/lesson activity — no manual check-in required | Must |
| FR-5.4 | System shall support a limited number of “streak freezes” per user to preserve a streak through a missed day | Should |

## 5.6 Auth & Account

| ID | Requirement | Priority |
| --- | --- | --- |
| FR-6.1 | Users shall sign up/log in securely (Spring Security + JWT) | Must |
| FR-6.2 | Passwords shall be hashed (bcrypt), never stored in plaintext | Must |

# 6. Non-Functional Requirements

| Category | Requirement |
| --- | --- |
| Performance | Ingestion service must sustain ≥3,600 requests/hour to the stock API without violating rate limits |
| Scalability | Backend reads must be served from internal DB/cache, not proxied directly to the external API |
| Reliability | Ingestion failures must not crash the user-facing app; stale-data fallback required |
| Security | JWT-based auth, hashed passwords, input validation on all endpoints, HTTPS in production |
| Data Integrity | All trade and price data immutable once written (audit trail) |
| Maintainability | Codebase modularized (Spring Boot controller/service/repository layers) |
| Observability | Ingestion job logs success/failure rate; basic monitoring dashboard by Semester 3 |

# 7. Data Model (Core Entities)

User (id, name, email, password_hash, created_at, risk_profile, literacy_score) Stock (id, ticker, name, sector) PriceHistory (id, stock_id, price, volume, timestamp) ← automated ingestion only Portfolio (id, user_id, cash_balance) Streak (id, user_id, current_streak, longest_streak, last_active_date, freeze_count) Trade (id, user_id, stock_id, type[buy/sell], quantity, price, timestamp) Lesson (id, title, content, unlock_condition) QuizAttempt (id, user_id, lesson_id, score, timestamp) Badge (id, user_id, badge_type, awarded_at)

The Streak entity is new in this revision — a Duolingo-style daily engagement mechanic that is entirely behavior-derived (login/trade/lesson activity), consistent with the project's no-manual-survey constraint.

Figure 1: Entity Relationship Diagram — core schema including the Streak engagement entity

# 8. Milestones

| Milestone | Semester | Exit Criteria |
| --- | --- | --- |
| M1: Ingestion + Core Trading MVP | 1 | Users can trade with real, auto-ingested prices; core schema live |
| M2: Behavioral Engine + LMS + Real-time | 2 | Risk/literacy scores computed automatically; lessons adapt; live prices via WebSocket |
| M3: Scale, Deploy, Prove It | 3 | Dockerized, CI/CD deployed, load-tested at target rate, dashboards live |

Detailed sprint-level breakdown lives in the companion Architecture Roadmap document.

# 9. Risks & Assumptions

| Risk | Mitigation |
| --- | --- |
| Free-tier API limits change or get revoked | Abstract the data provider behind an interface; keep Twelve Data as fallback |
| Rate-limit violations if ingestion misconfigured | Client-side throttling + centralized scheduler, never per-user direct calls |
| Scope creep across 3 semesters | This PRD's Scope section is reviewed before each semester's proposal |
| Behavioral scoring feels arbitrary without real user volume | Start with a transparent, documented formula (not opaque ML); ML only as Sem 3 stretch goal |

ASSUMPTIONS Simulated money only (no real regulatory exposure). Single currency (USD). US equities only for MVP.

# 10. Open Questions

- Frontend framework: React or Angular — confirm based on course curriculum?

- Deployment target: Render/Railway (simplest) vs AWS free tier (more resume value, more setup)?

- Should Semester 3 include a stretch ML recommendation engine, or is load-testing/deployment sufficient scope?